## Slide 1: SongShare
Nathan Koch, Tony Padilla, Josh Broitman, Kirsh Vaswani
Notes: Nathan Koch, Tony Padilla, Josh Broitman, Krish Vaswani

## Slide 2: Sprint #1
Product Owner: Joshua Broitman (jbroitma)
Goals:
Setup rudimentary backend and frontend
Gain understanding of how the software (React, spotipy) will interact with django

## Slide 3: Sprint #1 Backlog

## Slide 4
Constructor | Story | Justification of Ticket | Completion Requirement | Summary | Component | Assigned | Estimated Time (days) | Status
Backend and Frontend | As a developer, I would like to be able to use Semantic UI | React allows for a very clean and nice looking frontend and would make it easier to develop | The UI is very easy to use and allows users a simple navigation of the website | REACT and Django | Frontend | Nathan | 2 | React Done,UI in the works. This ticket will be pushed to next sprint
Backend | As a listener, I would like to see the most recently viewed streams | The Home Page needs to show the users most current DJ's, favorite DJs, and most Popular DJs right now | Home Page has at least 2 of the specified aspects of the home page | Home Page should have suggested DJs | Home Page | Josh | 2 | Needs DJango
Backend | As a listener, I would like to have a profile with a list of DJ's that I'm following | Allow listeners to easily know who they listen to | Profile has a list of DJ's following | User's have individual profile. They follow Stream | Profile | Tony | 0.5 | 
Backend | As a listener, I would like to be able to select DJ's to follow and unfollow | This allows listeners to easily find their DJ's that are currently streaming | There exists a working follow button and follower value | Following | Profile | Tony | 0.5 | 

## Slide 5
Constructor | Story | Justification of Ticket | Completion Requirement | Summary | Component | Assigned | Estimated Time (days) | Status
Spotify API | As a DJ, I would like to be able to access my Spotify account in order to monitor and play songs to start a radio | In order to allow for global access to queues we need to understand how the spotify api interacts with django. | DJ can add a song to a new playlist, or a song can be added to the playback queue | DJ adds song to Stream | Spotify | Nathan/Tony | 3 | 
Spotify API | As a Spotify Developer, I need to create a playlist | Within Spotify Queues can only start working after some music has been played. | A playlist is created or reused when starting DJ session | Create a default playlist for new Queue | Spotify | Krish | 1 | 
Spotify API | As a DJ, I would like to merge my account with spotify so I can stream my songs | This allows the DJ to push songs onto their playback queue | Songshare account can link to spotify | Link Accounts | Spotify | Krish | 2 | 
Frontend | As a developer, I would like have a frontend | We need a front end for our code to work | Basic front end | HTML | UI | Josh | 1 | 

## Slide 6: Plans for Sprint #2
Create an Authentication page for spotify to link songshare to spotify.
Have a local running product by next week that allows you to add songs to song share queue and you can add songs to spotify

## Slide 7: Challenges for our Project
Showing which Streams are Live
Showing how many people are listening to a stream
Searching algorithm